CEBU INSTITUTE OF TECHNOLOGY

UNIVERSITY

COLLEGE OF COMPUTER STUDIES

# Software Project Management Plan

for

ETEEAPP : An ETEEAP

Showcase and Centralized

Application Platform

Prepared by:

Marc Gomolon

Ciddy S. Macapinlac

Jeskin Villacarlos

James Ernest Wolfe

Michael Anthony J. Yong

Cebu Institute of Technology - University

TABLE OF CONTENTS

1.	Overview	4

1.1.	Project Summary	4

1.1.1.  Purpose, scope and objectives	4

1.1.2.  Assumptions and constraints	5

1.1.3.  Project deliverables	5

1.1.4.  Schedule and budget summary	6

1.2.	Evolution of plan	7

2.	References	9

3.	Definitions	10

4.	Project organization	11

4.1.	External structure	11

4.2.	Internal structure	11

4.3.  Roles and responsibilities	12

5.	Managerial process plans	13

5.1.	Start-up plan	13

5.1.1.	Estimation plan	13

5.1.2.	Staffing plan	15

5.1.3. Resource acquisition plan	15

5.1.4. Project staff training plan	16

5.2.	Work plan	17

5.2.1.	Work activities	17

5.2.2.	Schedule allocation	21

5.2.3.  Resource allocation	22

5.2.4.  Budget allocation	22

5.3.  Control plan	22

5.3.1. Requirements control plan	23

5.3.2. Schedule control plan	23

5.3.3. Budget control plan	23

5.3.4. Quality control plan	23

5.3.5. Reporting plan	24

5.3.6. Metrics collection plan	24

5.3.7  Risk management plan	24

5.3.8  Project closeout plan	25

6.   Technical process plans	26

6.1  Process Model	26

6.2  Methods, tools, and techniques	27

6.3  Infrastructure Plan	28

6.3  Product Acceptance Plan	28

7.  Supporting process plans	30

7.1. Configuration management plan	30

7.2. Verification and validation plan	30

7.3. Documentation plan	32

7.4. Quality assurance plan	33

7.5. Reviews and audits	33

7.6. Problem resolution plan	33

7.7. Subcontractor management plan	33

7.8. Process improvement plan	34

8.0  Additional Plans	34

9.  Plan Annexes	35

10.  Index	36

# Overview

## Project Summary

### 1.1.1.  Purpose, scope and objectives

The Software Requirements Specification (SRS) document serves as a crucial communication tool for developers, customers, users, and stakeholders involved in the ETEEAPP (Expanded Tertiary Education Equivalency and Accreditation Program). It aims to provide a common and accurate understanding of the system's objectives, requirements, and scope. By offering clear and precise specifications, this document minimizes the potential for misunderstandings and misinterpretations that could impact the project's success.

This document also defines the roles of various system users and is intended to assist developers, project managers, administrators, and other stakeholders in fulfilling their responsibilities throughout the lifecycle of the project.

The ETEEAPP System is designed to optimize and streamline the application process for the Expanded Tertiary Education Equivalency and Accreditation Program (ETEEAP). The platform will cater to both individual students seeking accreditation for their previous tertiary education and those applying for multiple program choices.

Application Management:

- Applicants can browse, apply, and submit necessary documents, including transcripts and certificates, for evaluation.

- The system tracks the application status at every stage, from submission to approval/rejection.

- It supports secure online transactions and notifications for status updates.

User and Program Management:

- The system enables ETEEAP staff to manage applicants' records, including reviewing applications, approving or rejecting submissions, and managing program offerings.

- Applicants can create accounts, update their profiles, and track their application history and progress.

ETEEAPP enhances operational efficiency by providing a centralized digital platform for managing applications and communication. The system's capabilities offer a seamless process for both applicants and administrators, enabling real-time updates and better resource coordination.

The system’s benefits include a more straightforward application process, improved user experience, and enhanced interaction between applicants and ETEEAP staff. ETEEAPP's emphasis on digitalization aligns with the broader objective of increasing operational effectiveness and improving service quality in the field of education.

Overall, ETEEAPP is not just an application management tool; it is a strategic asset that helps the ETEEAP program achieve its goals, enhances the applicant’s experience, and ensures smoother, more efficient administrative processes.

### 1.1.2.  Assumptions and constraints

The ETEEAPP (Expanded Tertiary Education Equivalency and Accreditation Program) System will be developed under the following assumptions and constraints:

Assumptions:

- The project is part of a capstone requirement and aims to deliver a fully functional prototype of the ETEEAPP application system.

- The system will be developed as a web-based application, accessible via standard browsers such as Google Chrome, Mozilla Firefox, and Microsoft Edge.

- Users (applicants and ETEEAP staff) are assumed to have stable internet access and basic familiarity with online systems.

- The development team will be able to consult with academic advisors and ETEEAP personnel for requirements gathering and feedback throughout the project duration.

- All existing application and accreditation processes will be documented and made available to guide system feature implementation.

- Open-source tools and frameworks will be used (e.g., Spring Boot for backend, React.js for frontend, MySQL for database).

- The system will follow common standards for web development, data privacy, and usability to simulate a production-ready environment.

- Sample data may be used for testing if real records are unavailable due to privacy or access limitations.

Constraints:

- Timeline: The system is scheduled for completion and final presentation by [Insert specific academic date, e.g., May 2026], aligned with the capstone project deadline.

- Team Resources: The development team will consist of student developers, supported by faculty advisers and selected stakeholders for validation and feedback.

- Technology Stack:

  - Backend: Java with Spring Boot

  - Frontend: React.js

  - Database: MySQL

  - Version Control: Git (e.g., GitHub)

- Platform Scope: The system will be designed as a web application, with no mobile app development planned for the initial version.

- Infrastructure: The system will be tested on locally hosted or university-provided servers or cloud services suitable for academic purposes.

- Security and Access: Basic user authentication will be implemented to distinguish between applicants and administrators. The system will not handle sensitive personal data beyond test cases or mock profiles during development.

### 1.1.3.  Project deliverables

As part of the ETEEAPP Capstone Project, the development team will provide the following deliverables as outlined in the SPMP. These items will support project tracking, validation, and alignment with academic and stakeholder expectations. All documents and files will be submitted digitally via Microsoft Teams.

Project Deliverables:

- Software Project Management Plan (SPMP) – outlines project scope, timeline, assumptions, constraints, deliverables, and team responsibilities.

- Software Requirements Specification (SRS) – documents system requirements, use cases, and stakeholder needs.

- Software Design Document (SDD) – includes high-level and detailed design, system architecture, and ER diagrams.

- Test Documentation:

  - Test Plan and Test Cases

  - Bug Reports and Testing Summary

- User Documentation:

  - User Guide / Manual for Applicants and ETEEAP Staff

  - Admin guide (if needed) for managing users, applications, and programs

- Deployment Instructions – guide to set up the system locally (or on cloud, if applicable), including required dependencies and setup steps.

- Final Capstone Report – summarizing the project objectives, methodology, development process, challenges, and learnings.

- Presentation Materials – including slide deck and recorded system demonstration for the final defense.

### 1.1.4.  Schedule and budget summary

As an academic capstone project conducted under the ETEEAPP course, this project does not involve financial capitalization or external budgeting. All resources used are either open-source or institution-provided, and the development work is done by the student team as part of their academic requirements.

The following schedule outlines the major milestones and deliverables of the project. Dates reflect the planned initiation and completion of key work phases, aligned with institutional deadlines and internal team planning. Updates or refinements to the timeline may be made in consultation with the project adviser.

| Milestone | Date (initiation / completion) |
| --- | --- |
| Team Formation |  |
| Data Gathering / Research |  |
| Client Prospecting |  |
| Client Prospecting |  |
| Capstone Topic Approval |  |
| Proposal Writing & Approval |  |
| Submission of SPMP Document |  |
| Systems Requirements Specification (SRS) |  |
| Systems Design Document (SDD) |  |
| Design Phase (ERD, Architecture, UI Mockups) |  |
| UI Prototype Development |  |
| Core Module Implementation (Initial Build) |  |
| Software Testing Phase (Unit & Integration) |  |
| Refinement & Optimization |  |
| Final System Integration & Testing |  |
| Final Defense & Project Submission |  |

## Evolution of plan

This subclause of the SPMP shall specify the plans for producing both scheduled and unscheduled updates to the SPMP. Methods of disseminating the updates shall be specified. This subclause shall also specify the mechanisms used to place the initial version of the SPMP under configuration management and to control subsequent changes to the SPMP.

Example 1:  HMCPOI Inspection & Management System

| Version | Primary Author(s) | Description of Version | Date Expected |
| --- | --- | --- | --- |
| Draft | Yong | Initial Draft of SPMP | 5/3/2025 |

# References

# Definitions

This section defines the key terms and acronyms used throughout the Software Project Management Plan (SPMP) to ensure a consistent understanding of the document content:

| Term | Definition |
| --- | --- |

# Project organization

This clause of the SPMP shall identify interfaces to organizational entities external to the project; describe the project’s internal organizational structure; and define roles and responsibilities for the project.

Example 1:  HMCPOI Inspection & Management System

This clause of the SPMP shall identify interfaces to organizational entities external to the project; describe the project’s internal organizational structure; and define roles and responsibilities for the project.

## External structure

This subclause of the SPMP shall describe the organizational boundaries between the project and external entities. This should include, but is not limited to, the following: the parent organization, the acquiring organization, subcontracted organizations, and other organizational entities that interact with the project. Representations such as organizational charts and diagrams may be used to depict the project’s external interfaces.

Example 1:  HMCPOI Inspection & Management System

Figure 1 Organization Diagram(Fall 2004)

## Internal structure

This subclause of the SPMP shall describe the internal structure of the project organization to include the interfaces among the units of the software development team. In addition, the organizational interfaces between the project and organizational entities that provide supporting processes, such as configuration management, quality assurance, and verification and validation, shall be specified in this subclause. Graphical devices such as organizational charts or diagrams should be used to depict the lines of authority, responsibility, and communication within the project.

Example 1:  HMCPOI Inspection & Management System

This project is to be conducted by 4WD team using the technology learned in the MSE program. The way the team applies what it learns will be checked and advised by mentors from ICU and CMU faculties so that the team can produce the qualitative product following advanced process.

## 4.3.  Roles and responsibilities

This subclause of the SPMP shall identify and state the nature of each major work activity and supporting process and identify the organizational units that are responsible for those processes and activities. A matrix of work activities and supporting processes vs. organizational units may be used to depict project roles and responsibilities.

s

| TEAM MEMBER | ROLE & RESPONSIBILITIES |  |
| --- | --- | --- |
|  | SEM 1 | SEM 2 |
| Member 1 | Marc Gomolon |  |
| Member 2 | Ciddy S. Macapinlac |  |
| Member 3 | Jeskin Villacarlos |  |
| Member 4 | James Ernest Wolfe |  |
| Member 5 | Michael Anthony J. Yong |  |

[Table 4.3.1] Role and Responsibilities

# Managerial process plans

This clause of the SPMP shall specify the project management processes for the project. This clause shall be consistent with the statement of project scope and shall include the project start-up plan, risk management plan, project work plan, project control plan, and project closeout plan.

## Start-up plan

This subclause of the SPMP shall specify the estimation plan, staffing plan, resource acquisition plan, and training plan. Depending on the size and scope of the project, these plans may be incorporated directly or by reference to other plans.

### Estimation plan

This subclause of the SPMP shall specify the cost and schedule for conducting the project as well as methods, tools, and techniques used to estimate project cost, schedule, resource requirements, and associated confidence levels. In addition, the basis of estimation shall be specified to include techniques such as analogy, rule of thumb, or local history and the sources of data. This subclause shall also specify the methods, tools, and techniques that will be used to periodically re-estimate the cost, schedule, and resources needed to complete the project. Re-estimation may be done on a monthly basis and aperiodically as necessary.

Example 1:  HMCPOI Inspection & Management System

Jobs for each of the three semesters will be divided into short term phase based on the delivery of the project artifacts and counted as milestones.

Each phase will cover part of the Work Breakdown Structure that was created at the beginning of the project through TSP Launch.  Excel-based TSP Support Tool will be used to produce and to track a schedule that includes milestones and resource allocations for the project.

At the beginning of each phase, 4WD team will have TSP Launch to define the tasks and the schedule. 4WD team will assess its status once a week and update and distribute the schedule accordingly. Every artifact will be reviewed by using formal review methods including walkthrough and inspection at the end of each phase.

4WD team will create the schedule together using Excel-based TSP Support Tool. Each team member must fill the every field in the tool upload the file into the main server by every Tuesday. The planning manager will consolidate each file and make a status report. The team lead and the planning manager will assess the effect of the delay, take corrective actions, and update schedule as necessary. The status report and rearranged schedule must be informed at weekly status meeting. 4WD team will notify the customer and mentors of any change affecting the due dates of deliverables.

Example 2: Nirvana National Bank ATM Software Project

Schedule, Cost, and Resource Estimates

An estimation chart showing activities, estimated duration, estimated cost, and estimated resource requirements is included in Appendix B.

Estimation methods

Schedule duration and work estimation for each leaf activity in the Work Breakdown Structure (WBS) will be performed using a combination of the following methods and data sources:

o Resource input

o For the resource(s) identified as being required to complete the activity, the resources will be asked for an estimate of the amount of time required to complete the activity. A detailed estimate will be requested, broken down into subactivity milestones. Subactivity milestones tied to the “% complete” metric will force a consideration of everything that is involved in the activity as well as providing a basis for EVM monitoring.

o When more than one resource is assigned to the activity, their estimates will be collected independently and, if substantially different, meetings will be held between the project manager and all resources so that an agreement may be reached on a final estimate. This is in the spirit of the wideband delphi approach, but is modified for the size of our organization and tight project schedule.

o Organizational project history data

o Terasoft has been involved in numerous financial software development project in the past. Data from those that are most relevant will be used to fine-tune the estimates for the activities on this project.

o Contractor project history data

o The contracting company that we use to assist in financial software devleopment project has a substantial project history from which we can draw. The acquisition of two contractors from the company, as outlined in the project staffing plan, will give us access to this data for the purpose of making estimates.

Cost estimation for each activity will be performed by multiplying the amount of work expected by the hourly rate for the resources connected to the activity, multiplied by the percentage of participation that each resource expects to make toward the activity.

The resulting estimates for each leaf activity will be rolled-up to produce an estimate for the larger group of activities that the activity is a part of. The highest-level activity in the WBS (after attaching schedule, resource, and cost estimates) will therefore reflect the schedule and cost estimates for the entire project.

Re-estimation methods

When re-estimation is necessary, it will be performed using the following methods and data sources:

o Resource input

o Estimation of the amount of work remaining in the task will be collected from each resource. A detailed estimate will be requested, showing breakdown of the work remaining along with identifiable subactivity milestones. This will force consideration of all work remaining as well as provide a basis for continued EVM monitoring. Subactivity milestones will be restated, if necessary. A new estimate will be formulated using the same approach as in “Estimation Methods” above.

o Contractor input

o Following resource input, the Banks, Etc. contractors assigned to the project will be asked for an analysis of the work completed to date and the work remaining, as submitted by the involved resource(s). Their comments and feedback will be used to fine-tune the estimate provided by the attached resource(s).

Once new estimates have been collected, and if schedule is adversely affected (+/- 10%), organizational project history data will be used to determine whether or not it would be effective to add additional resources to assist in completing the activity, taking “roll-on” time into consideration.

Re-estimation Schedule

Time has been allocated in the schedule for monthly SPMP updates. Necessary updates to the cost, schedule and resource estimates will be included in these SPMP updates. However, such re- baselining will only take place in extreme circumstances, such as when significant scope change has been introduced.

The purpose of these monthly updates is to force allocated time toward maintaining the SPMP and to provide a schedule on which stakeholders can expect to see updates to the plan. A revised SPMP will be published following each of these update sessions regardless of whether any significant changes have been made so that it is obvious to all involved that the scheduled update has occurred.

Impromptu updates to the estimation plan will be made as necessary and communicated to those affected. In particular, detailed explanation is given below to the handling of communication of these update types:

o Resource

o Cost

o Schedule

Resource

o If an increase in existing allocation is required o Affected resource

o Functional manager of affected resource 17

o If addition of internal resources is required

o Terasoft CEO

Cost

o If an increase in costs is required but does not exceed the project budget

o Terasoft CEO

o If an increase in costs is required which exceeds the project budget

o Terasoft CEO

o ATM Project Manager

o If a decrease in costs is expected

o Teraosft CEO

Schedule

o If an increase in schedule is required which does not exceed the deadline

o Terasoft CEO

o If an increase in schedule is required which exceeds the deadline

o Terasoft CEO

o ATM Project Manager

o If a decrease in schedule is expected

o Terasoft CEO

### Staffing plan

This subclause of the SPMP shall specify the number of staff required by skill level, the project phases in which the numbers of personnel and types of skills are needed, and the duration of need. In addition, this subclause shall specify the sources of staff personnel; for example by internal transfer, new hire, or contracted. Resource Gantt charts, resource histograms, spreadsheets, and tables may be used to depict the staffing plan by skill level, by project phase, and by aggregations of skill levels and project phases.

Example 1:  HMCPOI Inspection & Management System

Table 5-1 shows the main individuals involved in the TSP Support Tool project and their availability.

| Name | Affiliation to project | Fall 2004 | Spring 2005 | Summer 2005 |
| --- | --- | --- | --- | --- |
| Changki Kim | MSE Student/Team member | Part Time | Part Time | Full Time |
| Kuyul Noh | MSE Student/Team member | Part Time | Part Time | Full Time |
| Jonggul Park | MSE Student/Team member | Part Time | Part Time | Full Time |
| Jaeha Song | MSE Student/Team member | Part Time | Part Time | Full Time |
| Choonbong Lim | Mentor | Part Time | Part Time | Part Time |
| Danhyung Lee | Mentor | Part Time | Part Time | Part Time |
| Mel Rosso | Mentor | Part Time | Part Time | Part Time |

[Table 5.11.2] Staff Plan

### 5.1.3. Resource acquisition plan

This subclause of the SPMP shall specify the plan for acquiring the resources in addition to personnel needed to successfully complete the project. The resource acquisition plan should include a description of the resource acquisition process, including assignment of responsibility for all aspects of resource acquisition. The plan should include, but not be limited to, acquisition plans for equipment, computer hardware and software, training, service contracts, transportation, facilities, and administrative and janitorial services. The plan should specify the points in the project schedule when the various acquisition activities will be required. Constraints on acquiring the necessary resources shall be specified. This subclause may be expanded into additional subclauses of the form 5.1.3.x to accommodate acquisition plans for various types of resources to be acquired.

Example 1:  HMCPOI Inspection & Management System

4WD team will have access to the computer facilities, books, and software available in MSE program.  The team’s support manager will lead the team in determining its support needs and in obtaining the needed tools and facilities via the Studio’s librarian and tool smith of the course.

Example 2: Nirvana National Bank ATM Software Project

All human resources shall be acquired for the purposes of working on the project by the project manager. The project manager must present the resource requirements in detail to the CEO of Terasoft and the functional managers of each requested resource; the CEO of Terasoft has the ultimate responsibility for approving resources to work on Terasoft’s projects.

The project manager shall be responsible for acquiring all non-human resources required by the project. The non-human resources identified as being required for the project are:

• • • •

Printing services Computer time for object code generation Computer software purchase Software repository

The acquisition of each non-human resource will be described separately.

Printing Services

Required Dates: 1/10/2005, 1/24/2005

Request By: 12/20/2004 Terasoft uses an outside printing company (Trees, Etc.) for all volume printing requirements. Trees, Etc. requires 3 weeks advance notification for any large volume printing requests in order to schedule our print jobs against those of their other customers. Printing services through Trees, Etc. are requisitioned via Terasoft’s administrative assistant.

Computer time for object code generation

Required Dates: 2/4/2005, 2/7/2005, 3/1/2005, 3/30/2005, 4/6/2005

Reserve By: 1/21/2005 Computer time for object code generation is provided in-house at Terasoft and is managed by Barry Bush (Computer System Services). Requests for object code generation must be made 2 weeks in advance through Terasoft’s administrative assistant.

Computer software purchase

Required Date: 3/22/2005

Request By: 3/16/2005 Computer software purchases are made by purchase order and are processed through Terasoft’s administrative assistant. The administrative assistant will be able to let us know if any existing software licenses are available within Terasoft that may be transferred from other, terminated projects; doing so represents potential cost savings. The administrative assistant will be responsible for selecting the purchase vendor and arranging payment and receipt of products.

Software repository

Required Dates: 3/2/2004, 3/9/2004

Request By: 2/24/2004

22Software repository storage space is provided in-house at Terasoft and is managed by Jane Seagal (Repository Manager). Requests for repository storage space must be made 1 week in advance through Terasoft’s administrative assistant.

### 5.1.4. Project staff training plan

This subclause of the SPMP shall specify the training needed to ensure that necessary skill levels in sufficient numbers are available to successfully conduct the software project. The training schedule shall include the types of training to be provided, numbers of personnel to be trained, entry and exit criteria for training, and the training method; for example, lectures, consultations, mentoring, or computer-assisted training. The training plan should include training as needed in both technical and managerial skills.

Example 2: Nirvana National Bank ATM Software Project

No training for Terasoft’s project participants will be provided. The project team members are already well-trained in their respective disciplines and each has many years of experience in working with the waterfall lifecycle model and its associated phases. In addition, each member has undergone many hours of training under Terasoft’s organizational training initiatives, including training in Personal Software Process (PSP) and Team Software Process (TSP).

In terms of domain-specific knowledge as it relates to the development ATM software, we have accommodated our limited experience in this area by recognizing the need for two consultants from a company with which we have had a good working relationship in the development of financial software. The two consultants whose services we will acquire from Banks, Etc. will fill our knowledge gap in this area.

## Work plan

This clause of the SPMP shall specify the work activities, schedule, resources, and budget details for the software project.

### Work activities

This subclause of the SPMP shall specify the various work activities to be performed in the software project. A work breakdown structure shall be used to depict the work activities and the relationships among work activities. Work activities should be decomposed to a level that exposes all project risk factors and allows accurate estimate of resource requirements and schedule duration for each work activity. Work packages should be used to specify, for each work activity, factors such as the necessary resources, estimated duration, work products to be produced, acceptance criteria for the work products, and predecessor and successor work activities. The level of decomposition for different work activities in the work breakdown structure may be different depending on factors such as the quality of the requirements, familiarity of the work, and novelty of the technology to be used.

Example 1:  HMCPOI Inspection & Management System

Following table shows our work activities during this course. Detail activities of each semester will be defined in the beginning of the semester.

### Schedule allocation

This subclause of the SPMP shall provide scheduling relationships among work activities in a manner that depicts the time-sequencing constraints and illustrates opportunities for concurrent work activities. Any constraints on scheduling of particular work activities caused by factors external to the project shall be indicated in the work activity schedule. The schedule should include frequent milestones that can be assessed for achievement using objective indicators to assess the scope and quality of work products completed at those milestones. Techniques for depicting schedule relationships may include milestone charts, activity lists, activity Gantt charts, activity networks, critical path networks, and PERT.

Example 1:  HMCPOI Inspection & Management System

The project duration is constrained to two partial semester; fall and spring, and full semester; the summer, with final deliverables due in the end of August 2005. We will control our schedule with main artifacts.

### 5.2.3.  Resource allocation

This subclause of the SPMP shall provide a detailed itemization of the resources allocated to each major work activity in the project work breakdown structure. Resources shall include the numbers and required skill levels of personnel for each work activity. Resource allocation may include, as appropriate, personnel by skill level and factors such as computing resources, software tools, special testing and simulation facilities, and administrative support. A separate line item should be provided for each type of resource for each work activity. A summary of resource requirements for the various work activities should be collected from the work packages of the work breakdown structure and presented in tabular form.

Example 1:  HMCPOI Inspection & Management System

As a student in the MSE Studio class, each team member has a fixed amount of time available for the project.  During the Fall-2004 and Spring-2005 semesters, each student is expected to devote a total of 12 hours per week to the Hyundai POI Inspection & Management project, their MSE Studio roles, and Studio training.  This work includes time spent with the mentors and time spent working on any studio-related tasks, such as team meetings, customer meetings, document preparation and inspection, tool development, and others. During the Summer-2005 semester, each student is expected to devote 48 hours per week to the project.

The personnel resources available for the duration of the project along with the schedule constraints are:

4 developers for 12 hours per week each (from September 13, 2004 to December 17, 2004).

4 developers for 12 hours per week each (from January 10, 2005 to May 06, 2005).

4 developers for 48 hours per week each (from May 07, 2004 to August 05, 2004).

During the fall semester, 2004, ICU will support a development server, a desktop PC with Windows 2000 Server OS, for the project during the project life cycle.

During the Spring Semester, 2005, CMU will support a development PC with Windows 2000 Server OS, for the project during Spring Semester. ICU and CMU will provide any other software necessary for the project.

### 5.2.4.  Budget allocation

This subclause of the SPMP shall provide a detailed breakdown of necessary resource budgets for each of the major work activities in the work breakdown structure. The activity budget shall include the estimated cost for activity personnel and may include, as appropriate, costs for factors such as travel, meetings, computing resources, software tools, special testing and simulation facilities, and administrative support. A separate line item shall be provided for each type of resource in each activity budget. The work activity budget may be developed using a spreadsheet and presented in tabular form.

## 5.3.  Control plan

This subclause of the SPMP shall specify the metrics, reporting mechanisms, and control procedures necessary to measure, report, and control the product requirements, the project schedule, budget, and resources, and the quality of work processes and work products. All elements of the control plan should be consistent with the organization’s standards, policies, and procedures for project control as well as with any contractual agreements for project control.

Example 1:  HMCPOI Inspection & Management System

This section will specify the metrics, reporting mechanisms, and control procedures necessary to measure, report, and control the product requirements, the project schedule and resources, and the quality of the work processes and work products. All elements of the control plan will be consistent with the MSE program’s standards, policies, and the procedures for project control learned in the MSE core courses.

### 5.3.1. Requirements control plan

This subclause of the SPMP shall specify the control mechanisms for measuring, reporting, and controlling changes to the product requirements. This subclause shall also specify the mechanisms to be used in assessing the impact of requirements changes on product scope and quality, and the impacts of requirements changes on project schedule, budget, resources, and risk factors. Configuration management mechanisms shall include change control procedures and a change control board. Techniques that may be used for requirements control include traceability, prototyping and modeling, impact analysis, and reviews.

Example 1:  HMCPOI Inspection & Management System

Requirement will be managed in use case description of SRS as requirements are changed. Every use case description will be controlled in CVS.

More detailed plan is planed at Requirement Management Plan Ver 1.1

### 5.3.2. Schedule control plan

This subclause of the SPMP shall specify the control mechanisms to be used to measure the progress of work completed at the major and minor project milestones, to compare actual progress to planned progress, and to implement corrective action when actual progress does not conform to planned progress. The schedule control plan shall specify the methods and tools that will be used to measure and control schedule progress. Achievement of schedule milestones should be assessed using objective criteria to measure the scope and quality of work products completed at each milestone.

Example 1:  HMCPOI Inspection & Management System

4WD team’s planning manager will maintain the schedule in a project document.  The planning manager will be responsible for gathering the individual tasks for each team member and making the status report. If schedule is not on track, 4WD team will follow have a schedule control meeting. 4WD team deplaning process is a part of a separate document and it will be maintained.

### 5.3.3. Budget control plan

This subclause of the SPMP shall specify the control mechanisms to be used to measure the cost of work completed, compare planned cost to budgeted cost, and implement corrective action when actual cost does not conform to budgeted cost. The budget control plan shall specify the intervals at which cost reporting will be done and the methods and tools that will be used to manage the budget. The budget plan should include frequent milestones that can be assessed for achievement using objective indicators to assess the scope and quality of work products completed at those milestones. A mechanism such as earned value tracking should be used to report the budget and schedule plan, schedule progress, and the cost of work completed.

### 5.3.4. Quality control plan

This subclause of the SPMP shall specify the mechanisms to be used to measure and control the quality of the work processes and the resulting work products. Quality control mechanisms may include quality assurance of work processes, verification and validation, joint reviews, audits, and process assessment.

Example 1:  HMCPOI Inspection & Management System

The quality manager will generate a separate Quality Control Plan document.  From this document, checklists and other evaluation measures will be determined necessary or otherwise.

Weekly meetings and reviews at the end of each phase will be the main mechanisms that 4WD team will use to control the quality of the work process and the resulting work.

In addition, 4WD team’s mentors will monitor quality control throughout the project by the mentoring. Each team member is also assigned an individual mentor who will meet with the student on a regular basis to review individual and group progress and to address any managerial or technical issues or questions.  The mentors are encouraged to review the team’s work products and to ask questions to determine the health and progress of the project.

More detailed plan is planed at Quality Control Plan Ver 1.1

### 5.3.5. Reporting plan

This subclause of the SPMP shall specify the reporting mechanisms, report formats, and information flows to be used in communicating the status of requirements, schedule, budget, quality, and other desired or required status metrics within the project and to entities external to the project. The methods, tools, and techniques of communication shall be specified in this subclause. The frequency and detail of communications related to project measurement and control shall be consistent with the project scope, criticality, risk, and visibility.

Example 1:  HMCPOI Inspection & Management System

#### General Reporting

4WD team will use a set of applications and methods available from the MSE program to communicate to the customer, mentors, studio manager, and advisors the status of requirements, schedules, quality, and other desired or required status metrics for the team project.

#### Internal Reporting

Team members will submit individual Excel-based TSP Support Tool to the planning manager on every Monday. The planning manager will consolidate all files and make one status report. Mentors are invited to attend the weekly status meeting for general status issues. For mentor who cannot attend in meeting, meeting will be recorded and recording file will be sent. Additionally, each team member will have a regularly scheduled one-on-one meeting with the team mentors to discuss any issues in greater detail. At the regular team lead meetings, 4WD team’s lead will report to the studio manager regarding the team project’s current progress, unresolved issues, and need for assistance.

#### External Reporting

In addition to the team’s ongoing progress reports to the customer, at the end of each semester the team will give MOSP and EOSP for the Studio.

### 5.3.6. Metrics collection plan

This subclause of the SPMP shall specify the methods, tools, and techniques to be used in collecting and retaining project metrics. The metrics collection plan shall specify the metrics to be collected, the frequency of collection, and the methods to be used in validating, analyzing, and reporting the metrics.

Example 1:  HMCPOI Inspection & Management System

Each team member will submit individual Excel-based TSP Support Tool on every Thursday about the developer’s individual progress and productivity. Each team member will report on tasks assigned, tasks done or not done, problems, hours planned, actual hours, and future plans at every weekly status meeting.  The planning manager will consolidate the data and will analyze the efforts spent per developer every week.

### 5.3.7  Risk management plan

This subclause of the SPMP shall specify the risk management plan for identifying, analyzing, and prioritizing project risk factors. This subclause shall also describe the procedures for contingency planning, and the methods to be used in tracking the various risk factors, evaluating changes in the levels of risk factors, and the responses to those changes. The risk management plan shall also specify plans for assessing initial risk factors and the ongoing identification, assessment, and mitigation of risk factors throughout the life cycle of the project. This plan should describe risk management work activities, procedures and schedules for performing those activities, documentation and reporting requirements, organizations and personnel responsible for performing specific activities, and procedures for communicating risks and risk status among the various acquirer, supplier, and subcontractor organizations. Risk factors that should be considered include risks in the acquirer-supplier relationship, contractual risks, technological risks, risks caused by the size and complexity of the product, risks in the development and target environments, risks in personnel acquisition, skill levels and retention, risks to schedule and budget, and risks in achieving acquirer acceptance of the product.

Example 1:  HMCPOI Inspection & Management System

The team lead will generate a separate Risk Management Plan document.

Risks will be identified at the beginning of each phase and the team lead will assemble them into a prioritized risks list.  That list will be published on the team’s project management website. During the weekly status meeting, the team members will raise risks and reassess the prioritized risks and if necessary, revise the list. 4WD team will use “Risk Statement.” Team members will determine mitigation plans for all identified risks and tasks that need to be completed and then these risks and tasks will be assigned as action items. The team will monitor high priority risks every week. All risks will be documented by the team.

More detailed plan is planed at Quality Control Plan Ver 1.1

### 5.3.8  Project closeout plan

This subclause of the SPMP shall contain the plans necessary to ensure orderly closeout of the software project. Items in the closeout plan should include a staff reassignment plan, a plan for archiving project materials, a plan for post- mortem debriefings of project personnel, and preparation of a final report to include lessons learned and analysis of project objectives achieved.

Example 1:  HMCPOI Inspection & Management System

4WD team will ensure the proper closeout of the project in July 31, 2005.

- 6.   Technical process plans

This clause of the SPMP shall specify the development process model, the technical methods, tools, and techniques to be used to develop the various work products; plans for establishing and maintaining the project infrastructure; and the product acceptance plan.

## 6.1  Process Model

This subclause of the SPMP shall define the relationships among major project work activities and supporting processes by specifying the flow of information and work products among activities and functions, the timing of work products to be generated, reviews to be conducted, major milestones to be achieved, baselines to be established, project deliverables to be completed, and required approvals that span the duration of the project. The process model for the project shall include project initiation and project termination activities. To describe the process model, a combination of graphical and textual notations may be used. Any tailoring of an organization’s standard process model for a project shall be indicated in this subclause.

Example 1:  HMCPOI Inspection & Management System

4WD team will use TSP as a management process and RUP as an engineering process. RUP will be tailored for our project to include the development of various other tasks that have to be done. 4WD team will provide an iteration plan at the beginning of the iteration. The process will be applied to specify the phases of the implementation for the project. The TSP is also used as a guide for the software development team and it has been modified to suit the studio processes. Any deviations from this process will be documented in this section.

General Iterative Approach

4WD team will use an iterative approach to development. Each iteration in RUP will last for a predefined time period and its output will be an intermediate work product or deliverable. The figure below explains the process model that will be adopted for the project. Note, however, that while customer input is not indicated explicitly, we expect regular customer reviews during the project.

Overview of Phases

4WD team will analyze the Excel-based TSP Support Tool and we will use that as management tool. Once the requirements have been clearly defined (the SRS v1.0 should be released), the high-level design phase of the project will commence. After 4WD team has agreed upon a high-level design for the application then the development work will be done in an iterative and evolutionary manner.

Requirements Phase

4WD team will elicit the customer and system requirements by interviewing the customer and studying their documents. Once 4WD team obtains and organizes all the requirements for the system, the scope of the project will be clearly defined. The output of this phase will be SOW and SRS. In the RUP, this phase maps to Requirements workflow.

High-Level Design Phase

During the phase, 4WD team creates the initial architecture and high-level design for the system. The high-level design document will be the deliverable. In the RUP, this phase maps to Analysis & Design workflow.

Implementation Phase

The implementation will be iteratively and evolutionarily extended applying RUP until the requirements stated in the SRS are fulfilled. The exact number of iterations will be determined once the high-level design phase is in progress and a clear idea of the project implementation is available.

Each iteration will contain the following mini-phases:

- Detail Design

- DLD Review

- DLD Inspection

- Code

- Code Review

- Compile

- Code Inspection

- Unit Test

In the RUP, this phase maps to Analysis & Design workflow and Implementation workflow.

Integration and System Test Phase

Once the implementation has been clearly done, integration and system test phase of the project will commence. Integration test should be preceded before system test. System test will satisfy the predefined test goal. In the RUP, this phase maps to Test workflow.

Delivery Phase

The final products from all the project phases, along with the supporting documents, will be given to the customer. In the RUP, this phase maps to Deployment workflow.

Integration and System Test Phase

Once the implementation has been clearly done, integration and system test phase of the project will commence. Integration test should be preceded before system test. System test will satisfy the predefined test goal. In the RUP, this phase maps to Test workflow.

Delivery Phase

The final products from all the project phases, along with the supporting documents, will be given to the customer. In the RUP, this phase maps to Deployment workflow.

## 6.2  Methods, tools, and techniques

This subclause of the SPMP shall specify the development methodologies, programming languages and other notations, and the tools and techniques to be used to specify, design, build, test, integrate, document, deliver, modify and maintain the project deliverable and nondeliverable work products. In addition, the technical standards, policies, and procedures governing development and/or modification of the work products shall be specified.

Example 1:  HMCPOI Inspection & Management System

The methods and techniques listed in this table will be evaluated and applied in specific areas of the project as appropriate:

| Category | Methods and Techniques |
| --- | --- |
| Requirements Elicitation | Elicitation from existing Excel-based TSP Support Tool Meetings Interviews Brainstorming |
| Formal Specification and Analysis | Formal models using UML to model structural aspects of the requirements and design Use cases to define requirements |
| Prototype | Two UI prototypes to validate a technical or design decision. This is different from the development cycle’s construction effort, which is geared towards the final deliverable. Pilot system as Iteration 1 to validate a technical or design decision. |
| Estimation | Function Point method for conversion from Function Point count to effort may be used for size estimation and project scope definition. |

[Table 6.2.1] Methods and Techniques

| Category | Tools |
| --- | --- |
| Operating System | Windows 2000 XP |
| Development languages and databases | Databases: MDB Language: JAVA |
| Design | Rational Rose Enterprise Edition |
| Configuration Management | Visual Source Safe |
| Document | All document will be written using Microsoft Word |
| Project Planning and Tracking | Excel-based TSP Support Tool for project planning charts, resources, scheduling and effort allocation |

[Table 6.3.1] Methods and Techniques

## 6.3  Infrastructure Plan

This subclause of the SPMP shall specify the plan for establishing and maintaining the development environment (hardware, operating system, network, and software), and the policies, procedures, standards, and facilities required to conduct the software project. These resources may include workstations, local area networks, software tools for analysis, design, implementation, testing, and project management, desks, office space, and provisions for physical security, administrative personnel, and janitorial services.

Example 1:  HMCPOI Inspection & Management System

The studio infrastructure will primarily be considered for development of the project. 4WD team has access to one server (Pentium IV, MS Windows XP). 4WD team can access a common studio server that is used for the team website. All hardware is available in the ICU facilities. In addition, the available resources for 4WD team are copiers, fax machines, meeting rooms, and other standard office equipment.

The MSE studio maintains most of the software products required by the project. However, if there is a need for special software, 4WD team’s support manager will contact the studio support manager or customer to obtain the new software.

## 6.3  Product Acceptance Plan

This subclause of the SPMP shall specify the plan for acquirer acceptance of the deliverable work products generated by the software project. Objective criteria for determining acceptability of the deliverable work products shall be specified in this plan and a formal agreement of the acceptance criteria shall be signed by representatives of the development organization and the acquiring organization. Any technical processes, methods, or tools required for product acceptance shall be specified in the product acceptance plan. Methods such as testing, demonstration, analysis and inspection should be specified in this plan.

Example 1:  HMCPOI Inspection & Management System

The customer with signing appropriate acceptance document accepts every milestone of the project formally. At the end of each phase the customer will install the product and perform an acceptance test. This may result in additional requests for changes and improvements.

- 7.  Supporting process plans

This clause of the SPMP shall contain plans for the supporting processes that span the duration of the software project. These plans shall include, but are not limited to, configuration management, verification and validation, software documentation, quality assurance, reviews and audits, problem resolution, and subcontractor management. Plans for supporting processes shall be developed to a level of detail consistent with the other clauses and subclauses of the SPMP. In particular, the roles, responsibilities, authorities, schedule, budgets, resource requirements, risk factors, and work products for each supporting process shall be specified. The nature and types of supporting processes required may vary from project to project; however, the absence of a configuration management plan, verification and validation plan, quality assurance plan, joint acquirer-supplier review plan, problem resolution plan, or subcontractor management plan shall be explicitly justified in any SPMP that does not include them. Plans for supporting processes may be incorporated directly into the SPMP or incorporated by reference to other plans.

## 7.1. Configuration management plan

This subclause of the SPMP shall contain the configuration management plan for the software project, to include the methods that will be used to provide configuration identification, control, status accounting, evaluation, and release management. In addition, this subclause shall specify the processes of configuration management to include procedures for initial baselining of work products, logging and analysis of change requests, change control board procedures, tracking of changes in progress, and procedures for notifying concerned parties when baselines are first established or later changed. The configuration management process should be supported by one or more automated configuration management tools.

Example 1:  HMCPOI Inspection & Management System

4WD team configuration management plan is a part of a separate document and it will be maintained.

## 7.2. Verification and validation plan

This subclause of the SPMP shall contain the verification and validation plan for the software project to include scope, tools, techniques, and responsibilities for the verification and validation work activities. The organizational relationships and degrees of independence between development activities and verification and validation activities shall be specified. Verification planning should result in specification of techniques such as traceability, milestone reviews, progress reviews, peer reviews, prototyping, simulation, and modeling. Validation planning should result in specification of techniques such as testing, demonstration, analysis, and inspection. Automated tools to be used in verification and validation should be specified.

Example 1:  HMCPOI Inspection & Management System

Several tasks collectively make up continuing activities that go across the different life cycle phases. There general activities are traceability analysis, evaluation, interface analysis, and testing. These activities are horizontal threads that ties together the subsequent phase activities and allow verification to be more effectively conducted.

#### Traceability analysis

The traceability is the ability to identify the relationships between originating requirements and their resulting system features. It permits tracking forward or backward through the network of interrelationships that are created as requirements are decomposed and refined through a system’s life cycle. Traceability allows verification of the properties set forth in the concept and that requirement specifications have been carried forward to the design specification, implemented in the code, included in the test plan and cases, and provided to the customer and user in the resulting system.

#### Evaluation

Evaluation ascertains the value or worth of an item and help to assure that a system meets its specifications. Evaluations are preformed by many persons across all life cycle phases, on both interim and final software products, and may be either a comprehensive or selective assessment of a system. Evaluations are used through all phases and for all type of software products, including user documents, manuals, and other project documents. These may be of many forms, such as text or graphic representations, and in various media, such as paper, magnetic tape, diskette, and computer files. This range of product types and forms requires a large variety of techniques for performing and managing software evaluations.

#### Interface analysis

When information is passed across a boundary, there is always the possibility of losing some information or alerting the information content. The task of interface analysis serves to ensure the completeness, accuracy, and consistency of these interfaces. Interface requirements at the design and implementation phases should be identified analyzed at the functional, physical, and data interface level. The goal of interface analysis is to evaluate the specific software deliverables (e.g., requirements, design, code) for correct, consistent, complete, and accurate interpretation of the interface requirements.

#### Testing

In the context of software verification and validation, testing can be defined as the testing that is performed in support of the V&V objectives. These objectives may differ from those of the developer. Testing is performed at several points in the life cycle, starting from the requirement phase up to the test phase. The various test activities are listed below:

Component Testing

Testing conducted to verify the implementation of the design for one software elements or a collection of software elements

Integrating Testing

An orderly progression of testing in which software elements, hardware elements, or both are combined and tested until the entire system has been integrated.

System Testing

The process of testing an integrated hardware and software system to verify that the system meets its specified requirements

Acceptance Test

Formal testing conducted to determine whether or not a system satisfies its acceptance criteria and to enable the customer to determine whether or not to accept the system

This section explains out V&V plan for each phase of software development.

| Phase | V&V Input | V&V Tasks | V&V Output |
| --- | --- | --- | --- |
| Requirements | SRS Interface requirements documentation User documentation | Requirements traceability analysis Requirements evaluation Requirements interface analysis Test plan generation | Requirements phase tasks reporting Test plan : System - Acceptance |
| Design | SRS Interface requirements documentation Interface design documentation User documentation | Design traceability analysis Design evaluation Interface analysis Test plan generation Test design generation | Design phase task reporting Test plan Component Integration Test design Component Integration System acceptance |
| Implementation | Source Code listing Executable code Interface design documentation User documentation | Code traceability analysis Code evaluation Interface analysis Documentation evaluation Test case generation Test procedure generation Component test execution | Implementation phase task reporting Test cases Component Integration System Acceptance Test procedure Component Integration - System |
| Test | Source code listing Executable code User documentation | Test procedure generation Integration test execution System test execution Acceptance test execution | Test phase task reporting Test procedure Acceptance Anomaly report V&V phase summary |
| Installation and Checkout | Installation package | Installation configuration audit V&V final report generation | Installation and checkout phase task reporting |

[Table 7.2.2 V&V Plan]

## 7.3. Documentation plan

This subclause of the SPMP shall contain the documentation plan for the software project, to include plans for generating nondeliverable and deliverable work products. Organizational entities responsible for providing input information, generating, and reviewing the various documents shall be specified in the documentation plan. Non- deliverable work products may include items such as requirements specifications, design documentation, traceability matrices, test plans, meeting minutes and review reports. Deliverable work products may include source code, object code, a user’s manual, an on-line help system, a regression test suite, a configuration library and configuration management tool, principles of operation, a maintenance guide, or other items specified in subclause 1.1.3 of the SPMP. The documentation plan should include a list of documents to be prepared, the controlling template or standard for each document, who will prepare it, who will review it, due dates for review copy and initial baseline version, and a distribution list for review copies and baseline versions.

Example 1:  HMCPOI Inspection & Management System

There are a number of documents that will be produced during the lifetime of the project. All documents are responsibility of the project team members. The lists of documents that will be created and maintained under version control include:

Statement of Work(SOW)

Software Project Management Plan(SPMP) – defines the project management plan.

Software Requirements Specification(SRS) – defines the functionality that is required by the customer.

Supplementary Specification(SS) - defines the nonfunctionality that is required by the customer.

Architecture

Architecture Tradeoff Analysis Model(ATAM)

Mini-Software Risk Evaluation(SRE) – evaluate software risks.

Use Case Diagram

Use Case Description

Detailed Level Design(DLD) Sequence Diagram

DLD Class Diagram

Entity Relationship Diagram(ERD)

System Integration Plan

Acceptance Confirmation Documentation

Status Report

Test scripts and test results – tests that are executed have to be recorded.

Risk Management Statemenet – defines risks and each mitigation plan.

Defect log – log of all the defects and their current status.

Metrics log – log of collected metrics data.

Inspection reports – insepction results of all phases of the project.

## 7.4. Quality assurance plan

This subclause of the SPMP shall provide the plans for assuring that the software project fulfills its commitments to the software process and the software product as specified in the requirements specification, the SPMP, supporting plans, and any standards, procedures, or guidelines to which the process or the product must adhere. Quality assurance procedures may include analysis, inspections, reviews, audits, and assessments. The quality assurance plan should indicate the relationships among the quality assurance, verification and validation, review, audit, configuration management, system engineering, and assessment processes.

## 7.5. Reviews and audits

This subclause of the SPMP shall specify the schedule, resources, and methods and procedures to be used in conducting project reviews and audits. The plan should specify plans for joint acquirer-supplier reviews, management progress reviews, developer peer reviews, quality assurance audits, and acquirer-conducted reviews and audits. The plan should list the external agencies that approve or regulate any product of the project.

## 7.6. Problem resolution plan

This subclause of the SPMP shall specify the resources, methods, tools, techniques, and procedures to be used in reporting, analyzing, prioritizing, and processing software problem reports generated during the project. The problem resolution plan should indicate the roles of development, configuration management, the change control board, and verification and validation in problem resolution work activities. Effort devoted to problem reporting, analysis, and resolution should be separately reported so that rework can be tracked and process improvement accomplished.

## 7.7. Subcontractor management plan

This subclause of the SPMP shall contain plans for selecting and managing any subcontractors that may contribute work products to the software project. The criteria for selecting subcontractors shall be specified and the management plan for each subcontract shall be generated using a tailored version of this standard. Tailored plans should include the items necessary to ensure successful completion of each subcontract. In particular, requirements management, monitoring of technical progress, schedule and budget control, product acceptance criteria, and risk management procedures shall be included in each subcontractor plan. Additional topics should be added as needed to ensure successful completion of the subcontract. A reference to the official subcontract and prime contractor/subcontractor points of contact shall be specified.

## 7.8. Process improvement plan

This subclause of the SPMP shall include plans for periodically assessing the project, determining areas for improvement, and implementing improvement plans. The process improvement plan should be closely related to the problem resolution plan; for example, root cause analysis of recurring problems may lead to simple process improvements that can significantly reduce rework during the remainder of the project. Implementation of improvement plans should be examined to identify those processes that can be improved without serious disruptions to an ongoing project and to identify those processes that can best be improved by process improvement initiatives at the organizational level.

Example 1:  HMCPOI Inspection & Management System

Process improvement will be done as a part of the final project evaluation and “lessons learned” phase. At that time the process improvement plan will be created. Process improvement plan is maintained in Point PIP document.

## 8.0  Additional Plans

This clause of the SPMP shall contain additional plans required to satisfy product requirements and contractual terms. Additional plans for a particular project may include plans for assuring that safety, privacy, and security requirements for the product are met, special facilities or equipment, product installation plans, user training plans, integration plans, data conversion plans, system transition plans, product maintenance plans, or product support plans.

- 9.  Plan Annexes

Annexes may be included, either directly or by reference to other documents, to provide supporting details that could detract from the SPMP if included in the body of the SPMP.

- 10.  Index